# COURIER MANAGEMENT SYSTEM

K.M.G COLLEGE OF ARTS & SCIENCE

DEPARTMENT OF COMPUTER APPLICATIONS

# A project Report

### Submitted By

AMBUJA D - (31523U18006)

DIVYADHRASHINI B - (31523U18022)

DIVYA R - (31523U18023) MEERAJASMIN V - (31523U18053)

AKSHAYA J - (31523U18005)

Project Development Phase:

| Milestone 1 | Salesforce Account |
| --- | --- |
| Milestone 2 | Object |
| Milestone 3 | Tabs |
| Milestone 4 | Fields & Relationships |
| Milestone 5 | Validation Rules |
| Milestone 6 | Page Layouts |
| Milestone 7 | Flows |
| Milestone 8 | The Lightning App |
| Milestone 9 | Profile |
| Milestone 10 | Role |
| Milestone 11 | User |
| Milestone 12 | Reports & Dashboards |

Product Backlog, Sprint Schedule, and Estimation:

| Sprint | Functional Requirement (Epic) | User Story Numbe r | User Story / Task | Story Point s | Priority | Team Member s |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Developer Setup | USN-1 | As a system administrator, I want to create and configure a Salesforce developer account so that I can set up and deploy the Courier Management System. | 3 | High | Bhadrinath D |
| Sprint-2 | Data Modeling | USN-2 | As an admin, I want to create Customer, Shipment, Delivery | 5 | High | Chandru S |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Prio rity | Team Member s |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Agent, Branch, and Invoice objects with proper relationships so that courier data is stored and managed efficiently. |  |  |  |
| Sprint-2 | Data Modeling | USN-3 | As a staff member, I want tabs and a Lightning App for all courier modules so that I can easily navigate and perform daily operations. | 5 | High | Dhanachezch iyan E |
| Sprint-3 | Automation | USN-4 | As a system, I want to validate shipment details such as delivery dates, addresses, and mandatory fields so that incorrect or incomplete records are prevented. | 3 | High | Jagadeeswar an D |
| Sprint-3 | Automation | USN-5 | As a dispatcher, I want automated flows for shipment status updates and agent assignment so that deliveries are processed faster without manual intervention. | 3 | High | Bhadrinath D |
| Sprint-4 | Security | USN-6 | As an administrator, I want role-based access control for managers, agents, and staff so that sensitive shipment and billing data is secure. | 5 | High | Chandru S |
| Sprint-5 | Reports | USN-7 | As a branch manager, I want reports showing delivery performance, shipment status, and revenue so that I can monitor operations and make informed decisions. | 4 | High | Dhanachezch iyan E |
| Sprint-6 | Dashboards | USN-8 | As a branch manager, I want dashboards showing delivery performance, shipment status, and revenue so that I can monitor operations and make informed decisions. | 4 | Medi um | Jagadeeswar an D |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Durati o n | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 March 2026 | 29 March 2026 | 20 | 29 Oct 2022 |

| Sprint | Total Story Points | Durati o n | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | 20 | 6 Days | 31 March 2026 | 05 March 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 07 March 2026 | 12 March 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 14 March 2026 | 19 March 2026 |  |  |

INTRODUCTION

- Courier and logistics companies face challenges in efficiently managing shipments and deliveries due to manual operations and disconnected systems. These issues lead to delayed updates, poor customer visibility, and operational inefficiencies.

- The Courier Management System (CMS) is a Salesforce-based cloud solution that centralizes shipment booking, tracking, delivery agent assignment, automated status updates, billing, and analytics. The system improves operational efficiency, enhances customer satisfaction, and provides real-time business insights.

### Milestone 1: Salesforce Account Creation

  - Successfully created account in salesforce developer edition

Here is the screenshot of my developer account creation:

### Milestone 2- Object:

Steps to Implement :

Activity 1: Create Customer Object

Creating new custom object named

- customer:

- shipment:

Successfully created shipment object

### Milestone 3 – Tabs

Activity 1: Creating a Tab for Customer Object

## Created all six tabs:

### Milestone 4: Fields & Relationships

Activity 1: Creation of fields for the Customer Object

- Email

- Phone

- Address

- Customer type

- City

- State

- Pincode

- Is active

Activity 2: Creation of fields for the Shipment Object

  - Source address

  - Destination address

  - Weight

  - Price

  - Status

  - Expected date

  - Shipment type

Activity 3: Creation of fields for Delivery_Agent Object

    - Email

    - Phone

    - Status

    - Joining date

Activity 4: Creation of fields for Branch Object

  - Branch name

  - Branch code

  - City

  - State

  - Manager name

Activity 5: Creation of fields for Delivery_Update Object

Activity 6: Creation of fields for Invoice Object

Milestone 5-Validation Rules :

Activity 1: Creating Validation Rules on Customer	c

Activity 2: Creating Validation Rules on Shipment	c

Activity 3: Creating Validation Rules on Delivery_Agent	c

Activity 4: Creating Validation Rules on Branch	c

Activity 5: Creating Validation Rules on Delivery_Update	c

# Milestone 6 - Page Layouts :

Activity 1: Editing Page Layout for Customer	c

Section 1: Customer Information Section 2: Address Details

Activity 2: Editing Page Layout for Shipment	c

Section 1: Shipment Details Section 2: Address Information Section 3: Delivery Information

Activity 3: Edit Page Layout for Delivery_Agent	c

Activity 4: Edit Page Layout for Branch	c

Activity 5: Edit Page Layout for Delivery_Update	c

Activity 6: Edit Page Layout for Invoice	c

## Milestone 7 – Flows

Created and activated the Record-Triggered Flow

## Milestone 8 - The Lightning App :

Activity 1: Creating a Lightning App

Creating the Courier Management System App

# Milestone 9- Profile:

Activity 1: Creating a Custom Profile – Courier Admin

Activity 2: Created a Custom Profile – Branch Manager

Activity 3: Created a Custom Profile – Delivery Agent

Activity 4: Created a Custom Profile – Customer Support

# Milestone 10- Role:

Activity 1: Creation of Courier Admin Role

Activity 2: Creating Branch Manager Role Under Courier Admin Role

Activity 3: Creating Delivery Agent Role Under Branch Manager Role

Activity 4: Creating Customer Support Role Under Branch Manager

# Milestone 11- User :

Activity 1: To Create a User

Activity 2: Creating Other Users

# Milestone 12 : Reports & Dashboards

Activity 1: Create Report Types Created Shipment Report Type

Created Customer Report Type

Created Agent Performance Report Type

Activity 2: Create Reports

Report 1: Shipment Status Summary Report

# FUNCTIONAL & PERFORMANCE TESTING

### Dashboard & Visualization

It is more easy to understand and maintain courier details for customers to maintain their various shipments , performance reports and revenue by branch reports and more.

### Flow Automation

- Here you can automate the tasks using flow automation

### delivery status updates

- The shipment and delivery status can be viewed in this given screenshot

### Invoice generation

- While creation of customer and shipments Its helpful to create a Invoice Record which helps to see the shipment details , amount , Invoice date etc.

# Conclusion:

- The Courier Management System (CMS) developed using the Salesforce platform successfully demonstrates how cloud technology can be used to manage courier operations efficiently. The system helps in organizing customer details, shipment information, delivery agents, branches, invoices, and delivery updates in a centralized environment.

- Through this project, various Salesforce features such as custom objects, fields, relationships, validation rules, page layouts, flows, reports, dashboards,

profiles, roles, and users were implemented. These components help in

maintaining accurate records, automating shipment processes, and improving operational efficiency.

- The system also provides better visibility of shipment status, delivery performance, and revenue reports through dashboards and reports. This helps managers and staff monitor courier operations and make better decisions.

- Overall, the Courier Management System reduces manual work, improves data accuracy, and ensures smooth management of courier services. The project

demonstrates how Salesforce can be effectively used to build scalable and efficient business applications.